CMPS 183: Web Applications

* **Heading**: Sprint 1 Report, Draw A Piece, January 27, 2016
* **Actions to stop doing**: We should probably spend less time on how our canvas looks and more on making it work the objective. Such as good variety of tools, multiple users, login authentication, etc.
* **Actions to start doing**: Emailing the T.A if we need help on clarification on what we might be doing wrong. Making sure that the board gets updated properly
* **Actions to keep doing**: Keep telling each other about the obstacles we are facing and trying to help one another. Keep giving good descriptions to changes we have made to our files.
* **Work Completed**:
* Creating a basic drawing interface where one can draw.
* Creating an eraser so that the user can erase.
* Download an image of the drawing on canvas.
* Setting up database
* Save uploaded pictures to database
* **Work Not Completed**:
* Controlling brush size with a slider
* Controlling brush color with a picker.
* Setting uploaded picture to background on canvas.
* **Work completion rate**: We completed 5 user stories across an estimated 15-17 hours of work time. The sprint lasted from 11 January to 27January.