CMPS 183: Web Applications

* **Heading**: Sprint 2 Report, Draw a Piece, February 13, 2016.
* **Actions to stop doing**: We should stop working on our eraser function for now since there are more important tasks that take precedence.
* **Actions to start doing**: Emailing the T.A if we need help on clarification on what we might be doing wrong. Making sure that the board gets updated properly
* **Actions to keep doing**: Keep telling each other about the obstacles we are facing and trying to help one another. Keep giving good descriptions to changes we have made to our files.
* **Work Completed since last Sprint**:
* Download an image of the drawing on canvas.
* Setting up database
* Save uploaded pictures to database.
* Controlling brush size with a slider.
* Controlling brush color with a picker.
* Setting uploaded picture to background on canvas.
* Save uploaded background image to the database.
* Creating a Project interface and not just a simple drawing canvas.
* Associating Pictures to projects.
* Listing out projects in the index page.
* Setting up authentication to make projects public/private.
* **Work Not Completed**:
* Saving a project to the database as well and not just on the local computer.
* **Work completion rate**: This was a much more productive sprint in comparison to the last one. We have the backbone of our project all set up now. The ideal work hours per day seems to be 4 hours, and we finish about 1 user task per day.